## Slide 1: Unit 5

## Slide 2: Risk Management
Risk management is a structured approach to identifying, analyzing, and responding to risks during the software development life cycle. By managing risks, projects can minimize potential setbacks, budget overruns, and failures.
The goal of risk identification is to uncover all potential risks that might negatively affect the project. These risks can be technical, organizational, or external in nature.
Risks can be divided into several key categories, primarily focused on their origin and potential impact on the software project.
Project Risks - These are risks that affect the project plan and can lead to delays, missed deadlines, or budget overruns. Project risks can influence the overall project timeline, quality, or resource allocation. Ex: Unrealistic deadlines set by upper management without input from the development team can lead to rushed and incomplete development, Insufficient resources available to meet project demands, such as not enough qualified developers.
Project Risk Subtypes:
Schedule Risks:
  Impact the project timeline, typically due to poor estimates, missed deadlines, or unexpected staff shortages.
  Example: Underestimating the time required to develop a complex software feature.
Budget Risks:
  Lead to cost overruns, either due to misestimated costs or unexpected expenses, such as needing extra resources or paying for additional tools and technologies.
  Example: Needing to buy additional third-party software licenses halfway through the project.
Staffing Risks:
  Occur when key personnel are unavailable, leading to delays or project disruption.
  Example: If a project manager or lead developer leaves the team, the remaining team may struggle to fill the gap in knowledge or leadership.

## Slide 3: Risk Management
Technical risks - affect the quality and performance of the software being developed. They arise from the technical aspects of the project, such as software architecture, development tools, or platforms.
Technical Risk Subtypes:
Design Risks:
  Risks that the system architecture or design is flawed or unsuitable for the problem at hand.
  Example: Choosing an inappropriate database design that fails to handle the scale of transactions required.
Implementation Risks:
  Issues arise from coding or development activities, such as unforeseen difficulties with programming languages, frameworks, or development environments.
  Example: A developer struggles to integrate a third-party library, leading to delays.
Technology Risks:
  Risks related to using new, untested, or rapidly evolving technologies, which may be unstable or poorly documented.
  Example: Adopting a bleeding-edge AI framework that isn't fully compatible with the existing infrastructure.
Performance Risks:
  The software may not meet performance goals, such as speed, scalability, or resource efficiency.
  Example: The application performs poorly under high load due to improper load-balancing strategies.

## Slide 4: Risk Management
Business Risks
Business risks relate to the overall viability and success of the product in the marketplace. These risks typically affect the organization’s bottom line or competitive position.
Business Risk Subtypes:
Market Risks:
  Arise if the product fails to meet market needs or expectations, leading to poor sales or customer dissatisfaction.
  Example: Releasing a product in a crowded market without adequate differentiation from competitors.
Strategic Risks:
  The risk that the project goals don’t align with organizational objectives or strategy.
  Example: The company invests heavily in a product that no longer fits its evolving long-term business strategy.
Sales Risks:
  Risks that sales forecasts are overestimated, causing financial strain when the product doesn’t meet sales goals.
  Example: A new product is predicted to generate high sales, but market research was inadequate, leading to poor uptake.
Management Risks:
  Occur when senior management doesn’t provide adequate support, leading to insufficient resources or direction for the project.
  Example: Senior leadership changes direction mid-project, causing delays in decision-making and confusion among the development team.

## Slide 5: Risk Management
External Risks - External risks come from outside the project or organization and are usually beyond the control of the project team. These risks are typically due to factors like vendors, regulatory changes, or environmental issues.
External Risk Subtypes:
Regulatory and Legal Risks:
  Risks due to changes in laws or regulations that impact the project, such as data privacy laws or new standards.
  Example: New data protection laws require extensive changes to how user data is stored and processed, causing delays and added costs.
Vendor Risks:
  Risks that third-party vendors or service providers fail to meet their obligations, such as delays in providing critical components or services.
  Example: A vendor fails to deliver a key component on time, delaying the integration phase of the project.
Environmental Risks:
  Risks from natural disasters, economic downturns, or unforeseen events like a pandemic.
  Example: A sudden pandemic forces the project team to switch to remote work, causing productivity issues and delays.

## Slide 6: Risk Management
Customer-Related Risks:
  These risks arise from misunderstanding or incorrect assumptions about customer needs, which could result in the product failing to meet user expectations.
  Example: Customers requested a specific feature, but the development team misunderstood the requirement, leading to a mismatch in functionality.
Product Risks:
  These risks relate to the quality of the final product, including whether it will meet the necessary quality standards, be delivered on time, or satisfy user requirements.
  Example: The software is released with a large number of defects, affecting user satisfaction and adoption.

## Slide 7: Risk Exposure
A metric that quantifies the potential impact of a risk on a project by combining the likelihood of the risk occurring with the severity of its consequences. It helps project managers prioritize risks and allocate resources effectively by determining which risks pose the greatest threat to the project's success.
  Risk Exposure (RE)=Probability of Risk Occurrence×Potential Loss (Impact)
Probability of Risk Occurrence: This is the likelihood or chance that a specific risk will happen. It can be expressed as a percentage (e.g., 10%, 40%) or as a fraction (e.g., 0.1, 0.4).
Potential Loss (Impact): This refers to the negative impact or damage that would result if the risk becomes a reality. It is typically measured in terms of cost (e.g., dollars) but can also include time, quality, or performance loss.
The result of the Risk Exposure calculation gives a numeric value representing the potential "cost" of the risk, which helps in decision-making. Risks with higher exposure values should typically receive more attention and resources.
Risk Exposure (RE) is a valuable tool for quantifying risks and guiding project managers in decision-making. It helps determine which risks are worth focusing on and allocating resources to, based on their likelihood and potential impact. By calculating risk exposure, teams can proactively manage risks and minimize their negative effects on project success.

## Slide 8: Risk Exposure
Imagine a software development project where there is a risk that the integration phase might take longer than expected due to the complexity of combining various components of the system. This could lead to a delay in delivery.
Probability of Occurrence: The project manager estimates that the likelihood of this delay happening is 40%, or 0.4.
Potential Loss: If this delay happens, it could push back the project completion by 2 months, resulting in a loss of $100,000 in additional costs (e.g., labor, overhead).
RE=0.4×100,000=40,000
This means that the Risk Exposure for this potential delay is $40,000, which represents the estimated cost the project could incur if the risk materializes. The project team can now assess if and how they should mitigate this risk, such as by adding additional resources to speed up the integration process or by using alternative integration techniques.

## Slide 9: Risk Metrics
MTTR (Mean Time to Repair) and MTBF (Mean Time Between Failures) are key metrics in risk management and reliability engineering, often used to evaluate and improve the reliability, availability, and resilience of systems. They help organizations anticipate and manage risks by quantifying the time-related aspects of system failures and repairs.
1. Mean Time to Repair (MTTR)
  MTTR measures the average time taken to repair a system or component after a failure. It indicates the efficiency and speed of the maintenance or repair process and helps in planning for resource allocation, ensuring that systems can recover quickly from disruptions.
Formula:
MTTR = Total Downtime / Number of Repairs
To reduce downtime by optimizing repair and recovery processes.
​A lower MTTR means faster recovery from failures, which enhances system availability.
Suppose a database system in a bank fails three times in one month, with total downtime across all failures amounting to six hours. The MTTR would be: 6 hours / 3 = 2 hours. This means, on average, it takes 2 hours to repair the database system each time it fails.

## Slide 10: Risk Metrics
2. Mean Time Between Failures (MTBF)
MTBF represents the average time elapsed between two consecutive failures of a system during operation. It reflects the system's reliability: a higher MTBF indicates a more reliable system, as failures occur less frequently.
MTBF= Total operating time / # of failures
To predict how often a system might fail, helping in planning preventive maintenance. A higher MTBF signifies less frequent failures, which can improve uptime and reduce operational risks.
If the same bank database system operates for 720 hours in a month and fails three times during that period, the MTBF would be:720 hours / 3 failures = 240 hours
MTTR helps in planning for quicker recovery, mitigating the risk of prolonged downtime, and reducing potential operational disruptions.
MTBF allows organizations to anticipate and manage the risk of system failures by scheduling preventive maintenance and investing in reliability improvements.

## Slide 11: RMMM
RMMM (Risk Mitigation, Monitoring, and Management) is a comprehensive risk management framework. The framework provides a structured process for handling risks that might affect software projects, helping teams minimize the potential negative effects of risks on a project’s success.
The RMMM framework consists of three key components:
Risk Mitigation: Actions taken to reduce the likelihood or impact of a risk.
Risk Monitoring: Ongoing observation of identified risks to detect early warning signs.
Risk Management: Developing contingency plans to manage risks that cannot be fully mitigated.

## Slide 12: RMMM
Risk Mitigation is the proactive part of risk management where strategies are put in place to reduce the likelihood of a risk occurring or lessen its impact if it does occur. It involves anticipating risks and acting early to reduce their potential harm.
Steps in Risk Mitigation:
Identify the Risk: The first step in mitigation is to understand what specific risks might arise.
Develop a Mitigation Strategy: Once a risk is identified, the team must create a plan to prevent the risk or reduce its impact. Mitigation may involve modifying the project plan, adding resources, or changing the technology stack.
Implement Mitigation Actions: The actions identified in the mitigation strategy are then put into place during the project execution phase.
Example of Risk Mitigation:
Risk: The project depends on the use of a new technology, and there’s a risk that the team might struggle with learning and implementing it.
Mitigation Strategy: To reduce the risk, the team can arrange training sessions for the new technology before full implementation begins. Another mitigation action could be building a prototype to test the new technology's feasibility early in the project.
Action: The team schedules workshops and allocates time for experimentation with the new technology before full-scale development starts.

## Slide 13: RMMM
Risk Monitoring
Risk Monitoring is the process of continuously tracking the status of identified risks and watching for any new risks that might arise. Monitoring helps ensure that risks are under control and provides early warning signals when a risk might become a problem.
Steps in Risk Monitoring:
Track Risk Indicators: Set up mechanisms to monitor risk factors or “triggers” (early warning signs) that signal when a risk is likely to materialize.
Periodic Reviews: Regularly review the list of identified risks and assess their current status. This can be done during status meetings or through formal risk review sessions.
Re-evaluate Risk Severity and Probability: As the project progresses, risks can change. Risks initially considered unlikely might become more probable, or new risks might emerge.
Examples
Risk: There is a risk that the client requirements are unclear and might lead to misunderstanding or scope creep later in the project.
Monitoring Strategy: The project team schedules regular client meetings to review the progress and verify requirements at each project milestone.
Trigger: If the client is consistently asking for changes or seems uncertain about the requirements during the meetings, it serves as a warning that scope creep might become a real issue.
Action: If the risk seems to be escalating, the team can take corrective action by tightening the change control process to avoid unnecessary scope changes.

## Slide 14: RMMM
Risk Management
Risk Management refers to having contingency plans in place to deal with risks that cannot be entirely avoided or mitigated. It is about preparing the team for how they will handle the risk if it becomes a reality. The goal is to minimize the damage and maintain project momentum even when a risk turns into a problem.
Steps in Risk Management:
Create a Contingency Plan: For each significant risk, develop a backup plan that outlines what actions will be taken if the risk occurs. This plan includes the resources, actions, and personnel involved in responding to the risk.
Allocate Resources for Contingency: Ensure that the necessary resources (such as extra budget, time, or team members) are available to implement the contingency plan when needed.
Execute the Contingency Plan: If the risk materializes, the team follows the pre-defined contingency plan to deal with the issue effectively, minimizing the damage to the project.
Example
Risk: A third-party vendor supplying a key component may not deliver on time, potentially causing delays.
Contingency Plan: The team sets up alternative vendors as a backup option in case the main vendor fails to deliver. Additionally, extra buffer time is added to the project schedule to accommodate any delays.
Action: If the vendor misses the deadline, the team quickly switches to the backup vendor and uses the buffer time to stay on track with the project.

## Slide 15: RMMM
Risk Management
Risk Management refers to having contingency plans in place to deal with risks that cannot be entirely avoided or mitigated. It is about preparing the team for how they will handle the risk if it becomes a reality. The goal is to minimize the damage and maintain project momentum even when a risk turns into a problem.
Steps in Risk Management:
Create a Contingency Plan: For each significant risk, develop a backup plan that outlines what actions will be taken if the risk occurs. This plan includes the resources, actions, and personnel involved in responding to the risk.
Allocate Resources for Contingency: Ensure that the necessary resources (such as extra budget, time, or team members) are available to implement the contingency plan when needed.
Execute the Contingency Plan: If the risk materializes, the team follows the pre-defined contingency plan to deal with the issue effectively, minimizing the damage to the project.

## Slide 16: RMMM Plan (Risk Mitigation, Monitoring, and Management Plan)
Documents the strategies for handling each risk throughout the project. This formal plan is used by the project team to track risks, document mitigation actions, and monitor progress.
The RMMM plan typically contains:
Risk Identification: Description of the risk, its cause, and its category (technical, business, project, external).
Risk Probability: The likelihood of the risk occurring (low, medium, high).
Risk Impact: The potential damage or consequences of the risk (schedule delays, cost overruns, quality issues).
Mitigation Strategy: Specific steps to prevent or reduce the risk.
Monitoring Strategy: Methods to track the risk and identify warning signs.
Management/Contingency Plan: Backup actions to be taken if the risk materializes.

## Slide 17: RMMM Plan (Risk Mitigation, Monitoring, and Management Plan)
Consider a software project with the following risk scenario: The project is using a new technology stack that the team is unfamiliar with. If the team struggles with the new technology, it could lead to missed deadlines or poor-quality software.
Risk: The team is unfamiliar with the new technology, leading to delays or quality issues.
Mitigation:
  Training: Arrange for the team to receive formal training on the new technology.
  Prototyping: Develop a small-scale prototype early in the project to test and gain experience with the technology.
Monitoring:
  Track progress: During each sprint, assess the team’s progress in using the new technology. Look for signs of struggle, such as delays or increased defect rates.
  Check for warning signs: Monitor the team's performance metrics (e.g., the number of bugs or slow development velocity) that might indicate difficulty with the technology.
Management:
  Contingency Plan: If the team fails to adopt the new technology smoothly, the project manager will allocate additional time for training, or the team will bring in external technical consultants to assist.
  Resources: Extra time is built into the schedule to accommodate potential slowdowns, and a budget is allocated for hiring consultants if needed.

## Slide 18: RMMM Plan (Risk Mitigation, Monitoring, and Management Plan)
A contingency plan is a predefined course of action that is designed to be implemented if a certain risk or unexpected event occurs during the course of a project. It serves as a "backup plan" that helps teams manage and mitigate the effects of risks that cannot be fully avoided. The goal of a contingency plan is to reduce the impact of negative events on the project's progress, schedule, or success.
Risk: A key team member may leave the project, leading to delays in progress and loss of critical knowledge.
Contingency Plan:
Cross-train other team members in the critical tasks or areas handled by the key team member.
Maintain detailed documentation of their work to ensure knowledge transfer if they leave.
Identify a backup resource or consultant who can step in to cover the departing team member's role.
Trigger: If the team member gives notice or leaves, immediately bring in the backup resource and reallocate tasks to cross-trained team members.

## Slide 19: SCM
Software Configuration Management (SCM) is a key aspect of software engineering that involves controlling, managing, and tracking changes to software artifacts throughout the software development lifecycle. It ensures that changes are systematically introduced, tracked, and managed so that the integrity and traceability of the software product are maintained.
Software Configuration Management (SCM) is essential to prevent chaos in large-scale software development projects, where numerous changes and multiple versions of software components are handled simultaneously.
Key terms and concepts in Software Configuration Management:
Configuration Item (CI): Any entity that is subject to version control, such as source code files, documentation, test cases, or any component of the software. Every configuration item has a unique identifier and is managed as part of the SCM process.
Baseline: A formally reviewed and agreed-upon version of software artifacts. Once a baseline is established, it serves as a foundation for further development, and changes to the baseline must follow strict SCM procedures. Common baselines include requirements, design, code, and test plans.
  A baseline in software engineering is a formally reviewed and approved version of a configuration item or a set of items that serves as a reference point for further development. It represents a stable version of the product or a set of related artifacts (like requirements, design, code, or documentation) that is "frozen" at a specific point in time. Any future changes to items within a baseline are tracked, managed, and approved through a formal change control process.
Version: A particular instance of a configuration item at a specific point in time. A version represents a complete or partial software product at a given stage of its lifecycle. Versions are typically numbered (e.g., v1.0, v2.1).
Variant: A variant is a version of a software product that is created for a specific purpose, such as tailoring a product to meet the needs of a specific customer or adapting it to a new environment.

## Slide 20: SCM
Change Control: The formal process of managing changes to configuration items. This involves documenting, evaluating, and approving or rejecting changes.
Version Control: The process of managing different versions of configuration items to track and maintain their history. Version control ensures that different versions of software components are properly organized and changes between versions can be traced.
Configuration Audit: A review process to verify that the software conforms to its baseline and that the changes introduced are properly documented and implemented. Configuration audits ensure the correctness and completeness of changes.
Configuration Identification: The process of identifying which items need to be under SCM control and defining the relationships among them. It involves labeling or tagging configuration items so they can be tracked.

## Slide 21: SCM Activities
Configuration identification, Version control, change control and configuration audits
Configuration Identification
This process focuses on defining the software items to be managed (Configuration Items) and creating a configuration baseline.
Key Steps:
Identify Configuration Items: Determine which files, documents, and other project artifacts need to be managed. This can include requirements, design documents, source code, test cases, and user manuals.
Label Configuration Items: Assign unique identifiers to each configuration item. For example, you might use labels such as "v1.0" for the first version of the software design document.
Define Baselines: A baseline is a snapshot of one or more configuration items that represents a stable version of the system. Baselines are used to mark important stages of the project. For example, after the requirements have been agreed upon and reviewed, they may be "baselined" to ensure that further changes to the requirements go through formal control processes.
In a software project, the initial requirements document and system design specification may be identified as configuration items. Each document is given a unique ID and version number (e.g., REQ_1.0, DESIGN_1.0), and these are added to a baseline before starting the implementation phase.

## Slide 22: SCM Activities
Version control involves tracking and managing different versions of configuration items over time. It enables teams to work on the same software product concurrently, making changes without overwriting each other's work.
Key Steps:
Check-in/Check-out: When a developer wants to modify a configuration item (like a source code file), they "check out" the item from the version control system. After making the necessary changes, they "check-in" the updated version.
Branching and Merging: Developers may create a separate branch in the version control system to work on a feature or fix without affecting the main project line. After testing, the branch is merged back into the main project line.
Tracking Changes: The system keeps a history of all changes made to each configuration item, enabling developers to view or roll back to previous versions if needed.
A team of developers working on different features of a product might check out the same source code file, modify it, and check it back in as version v1.1. If another developer needs to fix a bug in the same file, they create a branch, fix the bug, and merge the bug fix into the main version after testing.

## Slide 23: SCM Activities
Change Control
Change control is a formal process used to manage changes to baselined configuration items. The change control process ensures that every change is thoroughly reviewed, approved, and tracked.
Key Steps:
Change Request Submission: Any stakeholder (e.g., a developer, project manager, or customer) can submit a change request when they identify the need for a modification in the system.
Change Review and Evaluation: A Change Control Board (CCB) reviews the change request and evaluates the impact of the change. The CCB decides whether to accept, reject, or defer the request.
Change Implementation: If the change request is approved, the necessary updates are made to the configuration item, and the updated version is tested before it is integrated into the baseline.
Change Documentation: Every approved change must be documented in the configuration management system, specifying what was changed, why, who made the change, and when it was made.
A customer might request a new feature late in the project. The project manager submits a formal change request. The CCB reviews the change and decides whether it’s feasible, considering the schedule and budget. If approved, the feature is added to the project, and the baseline is updated accordingly.

## Slide 24: SCM Activities
Configuration Audits
A configuration audit is a review process that ensures that the software product and its components comply with the defined configuration management processes and that all changes have been properly implemented and documented.
Key Steps:
Functional Audit: Verifies that the software performs the intended functions as defined in the requirements and design documents.
Physical Audit: Ensures that all the required configuration items (e.g., code, documentation, test cases) are present, correctly labeled, and consistent with the baseline.
Verify Changes: The audit checks that all approved changes were made and no unauthorized changes were introduced into the system.
Before releasing a software product, a configuration audit team checks that all code files, design documents, and user manuals are up-to-date, labeled correctly, and match the baseline version. They also verify that all changes approved by the CCB are reflected in the final product.
SCM involves identifying configuration items, managing versions of these items, controlling changes, and conducting audits to ensure that the software product is correctly built and maintained. SCM is essential for maintaining consistency and managing complexity in large-scale software projects, where multiple people are involved, and constant changes are made to the software.
By adopting SCM practices, development teams can ensure that software products are built with high quality, changes are managed systematically, and the entire process is well-documented for future maintenance or audits.

## Slide 25: SCM Activities – configuration audit
Ensures that the software product and its associated artifacts (documents, code, etc.) conform to the requirements and that all changes made to the system are properly documented, tested, and approved. A configuration audit verifies the integrity and completeness of configuration items (CIs) and validates that they meet their specified baselines.
Purpose of a Configuration Audit
All configuration items (CIs) are correctly identified.
Changes have been properly implemented, following the approved change control processes.
The product meets the defined requirements, both functionally and technically.
All documents and records are consistent and reflect the actual status of the software and its components.
Configuration audits provide confidence that the software product has been built according to specifications and can be maintained or extended in the future without introducing errors or discrepancies.
Audits are of two types: FCA and PCA

## Slide 26: SCM Activities – configuration audit
Functional Configuration Audit (FCA)
The Functional Configuration Audit (FCA) verifies that the software product’s functionality meets the requirements and specifications outlined in the baseline documents (e.g., requirements specification, design documents, user stories).
Steps Involved in FCA:
  Review of Functionality: The software’s functionality is reviewed against the functional baseline, such as the requirements document. Each feature or function of the software is checked to ensure it performs as intended.
  Verification of Change Requests: All approved changes that affect functionality are reviewed. The audit ensures that these changes were implemented correctly and that no unauthorized changes were introduced.
  Test Review: Test results are reviewed to confirm that all functional requirements have been tested and verified.
In a project developing an inventory management system, the FCA would check whether the software correctly handles tasks like stock counting, order processing, and report generation. The auditors would verify that all these functionalities are implemented as defined in the requirements document.

## Slide 27: SCM Activities – configuration audit
Physical Configuration Audit (PCA)
The Physical Configuration Audit (PCA) ensures that all components of the system (software, documentation, and other deliverables) are present and correctly identified. It also ensures that each configuration item corresponds to its physical and logical specifications (code, documentation, tests).
Steps Involved in PCA:
  Verification of CIs: The auditors check whether all configuration items (source code, design documents, user manuals, test cases, etc.) are present and consistent with their documentation.
  Labeling and Identification: All configuration items should be labeled with unique identifiers (version numbers, build numbers, etc.) that match the version control records.
  Document Consistency: The PCA reviews project documents to ensure they reflect the current state of the software. This includes verifying that the design documents match the final software product and that test results and reports align with the software’s features.
For a web-based application, the PCA would ensure that all source code files, database scripts, and configuration files are present and labeled properly (e.g., version v1.0). The audit would also confirm that the user manuals and installation guides are consistent with the latest version of the software.

## Slide 28: SCM Activities – configuration audit
Key Elements of a Configuration Audit
Audit Plan: The audit team creates an audit plan that outlines the objectives, scope, and criteria for the audit. This includes identifying the specific baselines, documentation, and CIs to be reviewed.
Audit Criteria: The criteria for the audit should be based on the defined baselines (e.g., requirements specification, design documents, user manuals) and the configuration control processes established for the project. The audit checks that these criteria are met.
Baseline Verification: The audit verifies that the software and its components match the baseline specifications. This includes checking that all required components are complete and correct.
Change Verification: The audit reviews the history of changes made to the software to ensure that each change was authorized, properly implemented, and documented.
Traceability: The audit ensures that each configuration item has traceability back to its original requirements. This ensures that every component in the system is necessary and linked to a specific feature or requirement

## Slide 29: SCM Summary
Software Configuration Management (SCM) is a set of processes and tools for systematically controlling changes to the configuration items in a software project, ensuring accuracy, consistency, and traceability across versions.
Key terminology includes:
Configuration Item (CI): Any software-related artifact that must be controlled, including code files, documentation, test cases, and design documents.
Baseline: A stable version of a configuration item that serves as a reference point for development. Once "frozen," a baseline can only be modified via formal change control.
Version Control: A system that records changes to configuration items over time, allowing teams to revert to previous versions if needed.
Change Control: A process for evaluating and approving changes to baseline items to maintain product stability.

## Slide 30: SCM Example
Consider an online shopping system project. Various components like the codebase, product documentation, and database schemas are treated as configuration items. Each time the code reaches a stable point (like completion of the cart module), a baseline is established. Future changes to the cart module are tracked in version control.
SCM Processes and Activities:
1. Configuration Identification: The first step involves identifying all configuration items and defining a structure for naming, organizing, and managing them.
Example: In a hospital management system, configuration items might include "Doctor Module," "Patient Module," "Billing Module," etc., each with uniquely named versions.
2. Version Control: Using tools like Git, Subversion, or Mercurial, version control manages updates to code, documentation, and other CIs, allowing developers to track changes and roll back if needed.
Example: During the development of an e-learning platform, the team uses Git to track changes to the codebase and documentation, enabling different team members to work simultaneously on various parts of the project.

## Slide 31: SCM Example
3. Change Control: This process includes evaluating, approving, or rejecting changes to configuration items. Changes must go through a formal approval process to be implemented.
Example: If a change request is submitted to add a "Report Generation" feature in a finance app, the change control board reviews its impact on other modules and approves or rejects the change.
4. Configuration Status Accounting: This activity provides a detailed record of changes, including the history, status, and details of each CI and baseline.
Example: The accounting team maintains a log of all changes made to a payroll system’s codebase, showing dates, reasons, and details of changes for future reference.
5. Configuration Audit: Conducting audits to ensure that all changes to CIs follow the established procedures and meet quality standards

## Slide 32: Configuration Audit
Configuration Audits are formal assessments to ensure that software products and configuration items conform to requirements and baseline specifications. There are two main types:
Types of Configuration Audits
1. Functional Configuration Audit (FCA): This type of audit verifies that the software product’s functionality aligns with its requirements and specifications. It ensures that each function, feature, and module performs as intended.
Example: During the FCA for a banking application, auditors verify whether the application’s "Funds Transfer" and "Account Summary" features work as specified in the requirements.
2. Physical Configuration Audit (PCA): This audit ensures that all required components of the software (code files, documentation, configuration files) are present and properly labeled, matching the latest baseline specifications.
Example: In a library management system, the PCA verifies that all source code files, user manuals, and installation guides are labeled correctly and consistent with the documented configuration.

## Slide 33: Configuration Audit Example
Consider online banking application
Identify CIs: All software artifacts (e.g., source code, API documentation, testing scripts) are identified as configuration items and included in the audit.
Verify Baseline: The audit checks that the source code and other artifacts match the baselined requirements and design documents, confirming that all features requested by the client are implemented.
Check Change Logs: The auditors review the change logs and records to ensure that every modification to the software (e.g., bug fixes, new features) was properly authorized through the change control process.
Test Results Review: The test cases and results are checked to verify that all functional requirements have been tested, and any discrepancies or defects have been resolved.
Documentation Consistency: User manuals, installation guides, and other documentation are reviewed to ensure that they accurately describe the software’s functionality and match the current version of the software.
Audit Report: After reviewing the software and its associated documents, the auditors produce an audit report detailing their findings. This report includes a list of any discrepancies or missing items that need to be addressed before the software is released.

## Slide 34: Software Quality
Software quality is defined by the degree to which a software product meets specified requirements and the degree to which the product satisfies user needs and expectations. Quality involves adherence to both functional and performance requirements, technical standards, and organizational policies.
In a banking application, quality would mean that the application performs all required transactions (functional requirement), meets performance standards for speed and availability, and provides a secure user interface (user expectation).
Quality of Conformance refers to the extent to which the software product adheres to its design and specifications. This concept underlines that a software product’s quality is not solely based on features and functionality but also on how closely the finished product aligns with the documented design.
Consider an e-commerce platform. Quality of conformance would ensure that the “Add to Cart” function is implemented as described in the design documentation. This includes specific behaviors such as item display in the cart, price calculation, and checkout readiness, with no unintended side effects or defects.

## Slide 35: Software Quality Cost
The total cost of activities to ensure product quality, including prevention and appraisal costs. This often includes spending on testing, quality audits, and training. CoQ also incorporates costs of poor quality, which are incurred when software errors lead to rework, customer dissatisfaction, or legal liabilities.
Categorizes the costs associated with ensuring software quality and the costs incurred when quality is lacking.
Pressman divides CoQ into two main parts: the cost of conformance (costs to achieve quality) and the cost of non-conformance (costs due to failure when quality is not met).
1. Cost of Conformance: represents the expenses incurred to prevent defects and ensure that the software meets specified standards. It is split into two main types:
a) Prevention Costs
Prevention Costs are the costs associated with activities aimed at preventing defects in the software product. They focus on establishing efficient processes and preventing issues from arising.
Examples of Prevention Costs:
  Training: Providing quality-related training to developers and testers so they understand coding best practices and quality standards. An e-commerce company trains developers on security standards to prevent data breaches.

## Slide 36: Software Quality Cost
Process Improvement: Investing in software development tools, like integrated development environments (IDEs) and code linters, which help detect issues early. A bank implements static code analysis tools to detect potential security issues in transaction-related code.
Requirement Analysis: Conducting thorough requirement reviews to ensure that specifications are complete and correct, reducing the likelihood of rework. Before building a social media app, the team conducts detailed requirements analysis to capture all user and privacy requirements accurately.
b) Appraisal Costs
Appraisal Costs are associated with evaluating the software to detect defects before the product is delivered to the end user. These costs are mainly focused on inspection and testing activities.
Examples:
Testing: Setting up and conducting functional, performance, and security testing to identify issues. A mobile app development team conducts extensive usability and functionality testing across multiple devices.
Inspections and Code Reviews: Performing code reviews and formal inspections to catch errors early in the development process. A finance software team conducts peer reviews to verify that code complies with regulatory standards.
Quality Audits: Running internal audits to ensure the software development process is compliant with organizational standards. A healthcare app undergoes periodic quality audits to confirm that it adheres to healthcare privacy standards.

## Slide 37: Software Quality Cost
2. Cost of Non-Conformance:
The cost of non-conformance refers to the costs incurred when software quality does not meet standards, leading to errors, rework, and even system failures. It is divided into internal and external failure costs:
a) Internal Failure Costs
Internal Failure Costs arise from defects found before the product reaches the end user, typically during testing or pre-release stages. These costs include rework, debugging, and additional testing to correct issues.
Examples of Internal Failure Costs:
Rework: Correcting coding errors identified during testing phases or resolving design flaws discovered during inspections. During testing, a development team discovers and fixes bugs in the payment module of an e-commerce application, incurring rework costs.
Debugging Costs: Time and resources spent troubleshooting issues found in the software before release. A company spends time identifying memory leaks in a mobile app, which requires in-depth debugging and optimization.
Retesting and Reinspection: Repeating tests and inspections after defects are resolved to ensure the software meets quality standards. After fixing bugs, the quality assurance team retests a banking application to verify transaction security and accuracy.

## Slide 38: Software Quality Cost
b) External Failure Costs
External Failure Costs are costs incurred after the software has been delivered to the end user. These costs are often higher because they involve user dissatisfaction, potential legal liabilities, and lost revenue. This category includes:
Examples of External Failure Costs:
Customer Support and Complaint Handling: Providing customer service and support to address issues or complaints. After releasing a new feature that causes app crashes, a company’s support team deals with an influx of complaints from users.
Product Recalls and Patches: Costs related to issuing software patches or recalls to fix defects. A security vulnerability is discovered post-release, requiring an emergency patch and update to all users.
Reputation Damage and Loss of Business: Poor quality software can harm the company's reputation, leading to customer attrition and reduced market share.: A logistics company’s tracking software fails frequently, causing major delivery delays and customer complaints, resulting in lost business.